## Slide 1
Home
Add Risk & Actions form Part 1, 2, 3
View Register
Update Actions
Add and Update Risk
Validate New Risks
my actions
Menu items
Config user roles
High level stats e.g. my actions pending and overdue
Menu items
Config user roles
High level stats e.g. my actions pending and overdue
Filtered register for pending validation
Access risk summary and accept/reject
Menu items
Config user roles
High level stats e.g. my actions pending and overdue
Add Risk
Modify Risk
View all details
Assign Risk Owner
Risk specific actions
View Action by Risk
Allow many actions per risk
Update Action
Update Actions
Assign / Modify Action Owner
View my actions
Update my Actions
Re-assign Action Owner

## Slide 2
Add Risk – anyone (form part 1)
Type (Dropdown)
WBS (Dropdown)
Title (Textbox)
Description (Textbox)
Cause (Textbox)
Consequence
Proximity
Project (Dropdown)
Submit
Cancel
Add data
Set Approval status to pending
If user has Admin rights then allow to proceed to full data entry
Threat or Opportunity
Project
WBS
Risk Title
Risk Description
Risk Cause
Risk Consequence

## Slide 3
Add Risk as Admin or Edit Risk (form part 2)
Submit
Cancel
Add data
Set status to unassessed
Need assessment popup for risk rating – edit as single button
Probability
Severity
Risk Rating
Prob %
Min £
Likely £
Max £
Current £
Justification
Probability (1-5)
Severity (1-5)
Risk Rating (1-25)
Prob (%)
Min Impact (Cost)
Most Likely Impact (Cost)
Max Impact (Cost)
Current Risk Value*
Justification
Ref
Manageability
Probability (1-5)
Severity (1-5)
Risk Rating (1-25)
Comments/Updates
Status Open / Closed
Date Closed
Date Reviewed
Manageability
Probability
Severity
Risk Rating
Comments
Status

## Slide 4
Add / Edit Actions (form part 3)
Edit Actions
Popup to edit action detail and status
Action Detail
Edit
Action Detail
Edit
Action Detail
Edit

## Slide 5
Validate New Risks
Item Detail
Edit
Item Detail
Edit
Item Detail
Edit
Edit item detail, update data, approve or reject
Items view filtered to show unassessed items
Filter to show rejected
Facility to correct data. Option to continue editing as full assessment

## Slide 6
Register
Item Detail
View / Edit
Item Detail
Item Detail
Edit item detail, update data with current assessment; add actions; update actions
Use same register screen as initial validation
Visibility of last reviewed data – RAG based on duration last reviewed?
View / Edit
View / Edit